# PROJECT PROPOSAL

Enterprise Data Migration Initiative

| Proposal Number: | PROP-2024-DM-0089 |
| --- | --- |
| Client: | Global Financial Services Inc. |
| Submitted By: | TechMigrate Solutions |
| Submission Date: | 11/20/2024 |
| Valid Until: | February 28, 2025 |
| Project Value: | $450,000 |

# 1. Executive Summary

This proposal outlines a comprehensive data migration strategy to transition Global Financial Services from legacy Oracle systems to a modern cloud-based data platform. The project will be completed in three phases over 12 months.

# 2. Project Timeline

| Phase | Description | Timeline |
| --- | --- | --- |
| Phase 1 | Assessment & Planning | Mar 1, 2025 - Apr 30, 2025 |
| Phase 2 | Development & Testing | 05/01/2025 - 08/31/2025 |
| Phase 3 | Migration & Go-Live | September 1 - November 30, 2025 |
| Support | Post-Migration Support | 12/01/2025 - 02/28/2026 |

# 3. Key Milestones

Project Kickoff: 2025-03-01

Phase 1 Completion: April 30, 2025

UAT Sign-off: 31-AUG-2025

Go-Live Date: November 15, 2025

Project Completion: 28-FEB-2026

# 4. Proposal Validity

This proposal is valid from November 20, 2024 through February 28, 2025. Acceptance after this date may be subject to revised pricing.

# 5. Acceptance

Authorized Signature: _______________________

Name: _______________________

Title: _______________________

Date: _______________________